## Slide 1
Chapter 16
Management’s Role in Major IT Initiatives

## Slide 2: Outline
Managing organizational change
Managing projects
Factors that contribute to IT initiative failures

## Slide 3: Types of Organizational Change Keen, 1997
Incremental
Step-shift
Radical
Fundamental

## Slide 4: Effecting Organizational Change Keen, 1997
Leadership
Language and vision
Connection and trust
Incentives
Plan, implement and iterate

## Slide 5: Project Management Objectives
Define project scope and goals
Identify accountability
Define decision-making processes
Identify tasks and task sequence and interdependencies
Determine resource and time requirements
Ensure appropriate communication

## Slide 6: Project Roles
Business sponsor
  Secure resources
  Final decision making and accountability
  Identify and support Business Owners
  Promote project and obtain buy-in
  Chair Project Steering Committee
  Define objectives, deliverables, scope and success criteria
  Remove obstacles

## Slide 7: Project Roles
Business Owner
  Represent department or function
  Obtain resources
  Remove obstacles
  Work with Project Manager
Project Manager
  Obtain resources
  Deliver project on time and on budget
  Communicate
  Manage project risk
  Resolve issues and problems
  Maintain plan
  Manage scope

## Slide 8: Project Committees
Project Steering Committee
  Provide overall guidance and management
  Resolve project issues and problems
Project Team
  Manage the project work
  Resolve day-to-day issues
  Manage and allocate resources

## Slide 9: Project Management
Project Charter
  Project overview and objectives
  Desired application features
  Scope and limitations
  Success metrics
  Budget and timetable
  Project organization
  Project management strategies

## Slide 10: Project Management
Project Plan
  Project phases and tasks
  Sequence of phases and tasks
  Interdependencies
  Duration of tasks and phases
  Staff resources

## Slide 11: Characteristics of a Good Project Plan and Charter
Charter is clear and explicit
Leadership understands and supports the plan
Timelines and resource needs have been thoroughly reviewed
Accountabilities are clear
Project risks have been assessed
Appropriate contingency has been incorporated

## Slide 12: Factors That Contribute to IT Initiative Failures
Lack of clarity of purpose
They don’t believe you
Leadership support is insufficient
Organizational inertia
Organizational baggage
The reward system is not there
Lack of candor

## Slide 13: Factors That Contribute to IT Initiative Failures
Complexity of the project
Failure to respect uncertainty
Undernourished initiatives
Failure to anticipate short term disruptions
Invisible progress
Unstable/immature technology

## Slide 14: Steps to Minimize Risk of Failure
Ensure that objectives are clear
Test commitment
Demonstrate conviction
Hammer away at inertia
Distance project from baggage
Change the reward system
Accept debate, invite bad news and do not punish those who make mistakes

## Slide 15: Steps to Minimize Risk of Failure
Reduce complexity
Accept the imperfection of understanding of the needed changes
Resource appropriately
Limit depth and duration of disruption
Communicate progress
Avoid new technologies

## Slide 16: Summary
Leadership plays an essential role in managing the change that accompanies IT implementations
Good project management is critical and requires well developed charters, plans, committees and roles
Leadership must take steps to reduce project failure risks