## Slide 1
Chapter 8
System Implementation and Support

## Slide 2: Learning Objectives
Discuss the process that a HCO typically goes through in implementing a HCIS.
Appreciate the organizational factors that can affect system acceptance and strategies for managing change.
Develop a sample system implementation plan.
Gain insight into the things that can go wrong during implementation & strategies managers can employ to alleviate problems.
Discuss factors important to system support and evaluation.

## Slide 3: Outline
System implementation process
Managing the organizational aspects of system implementation
System support and evaluation

## Slide 4: System implementation
As defined here, process begins once organization has acquired the system and continues through the early stages following the go-live date.
Requires high level support and sufficient staff, time and resources

## Slide 5: System Implementation Process
Organize implementation team and identify system champion
  Composition and size of implementation team
  Primary role and functions of implementation team
  Role of system champion

## Slide 6: Sample composition of implementation team

## Slide 7: System champion
Characteristics—
  Well respected, knowledgeable
  Strong communication skills, interpersonal skills, good listening skills
  Leadership skills—has clout and can make things happen
Role and functions
  Sees system as necessary to organization’s achievement of goals
  Serves as advocate
  Assumes leadership role in gaining buy-in

## Slide 8: System Implementation Process
Determine project scope and expectations
  What are the goals of the project? What is the project’s scope?
  What does the organization hope to achieve as a result of the new system? How will it measure its success?
  What are the risks of failing to define project goals and scope? And system goals?

## Slide 9: System Implementation Process
Establish project plan – Key components include:
  Major activities and tasks
  Major milestones
  Estimated duration of each activity
  Any dependencies among activities
  Resources and budget
  Individual or members responsible for completing each task
  Target dates
  Measures for evaluating completion and success

## Slide 10: Strategies for managing project… and anticipating things that can go wrong
Create an environment where expectations are defined, met and managed
Know your culture and do not underestimate use resistance
Allocate sufficient resources, including technical support staff and IT infrastructure
Provide adequate initial and ongoing training
Manage unintended consequences

## Slide 11: After implementation…
Ensure that the system is sufficiently maintained and supported.

## Slide 12: Summary
Important to adequately plan for system implementation—need right set of people, skills, and resources
Things can and do go wrong, so it’s also important to address organizational aspects of implementing new system
Process doesn’t end when new system is installed; critical that system continually updated, supported and maintained