## Slide 1
Chapter 17
Assessing and Achieving Value in HCIS

## Slide 2: Outline
The nature of IT-enabled value
The IT project proposal
Steps to improve value realization
Why IT investments may fail to deliver returns
Analyses of the IT value challenge

## Slide 3: The Nature of IT Value
Is both tangible and intangible
Can be significant
Can be diverse across IT proposals
Can be diverse within one proposal
Requires analysis techniques that depend on the nature of the value

## Slide 4: Value Diversity
Tangible (can be expressed in terms of money)
  Increased revenue
  Reduced labor costs
  Reduced utilization of ancillary services
Tangible (can be measured in terms of process improvements)
  Fewer errors
  Faster turnaround
  Reduced time to get an appointment

## Slide 5: Value Diversity
Tangible (can be measured in terms of strategic importance)
  Growth in market share
  Reduced turnover
  Improved patient satisfaction
Intangible
  Improved decision making
  Improved collaboration
  Increased agility

## Slide 6: Analyses Varies by Type of Value

## Slide 7: The IT Project Proposal
The proposal is the cornerstone of the IT value examination
  Defines intended value
  Presents application
  Reviews related changes, e.g., process re-engineering
  Reviews costs
Sources of value information
  Consultants
  Conferences
  Colleagues
  Publications
  Vendors

## Slide 8: Common Proposal Problems
Fractions of effort
Reliance on complex behavior
Unwarranted optimism
Shaky extrapolations
Phantom square feet
Underestimation of the effort
Fairy tale savings
Failure to account for post implementation costs

## Slide 9: Steps to Improve Value Realization
Make sure the homework was done
Require formal project proposals
Increase accountability for investment results
Conduct post implementation audits
Celebrate value achievement
Leverage organizational governance
Shorten the deliverables cycle
Benchmark value
Communicate value

## Slide 10: Why Does the IT Investment Fail to Deliver Returns?
Fails to clearly link IT investments and organizational strategy
Asks the wrong question
Conducts the wrong analysis
Does not state its investment goals
Does not manage outcomes
Leaps to an inappropriate solution
Mangles the project management
Fails to learn from studies of IT effectiveness

## Slide 11: What Questions Should We Ask the Business Sponsor?
What are the steps and investments, including IT, that we need to take in order to achieve our goals?
Which “business” manager owns the achievement of these goals? Do they have our confidence?
Does the cost, risk and timeframe for the implementation of the set of investments, including the IT investment, seem appropriate given our goals?
Have we assessed the tradeoffs and opportunity costs?
Are we comfortable with our ability to execute?

## Slide 12: What Causes Value? Brown and Hagel, 2003
Innovation in business practices
Economic value results from incremental innovations rather than “big bang” initiatives
Strategic value results from the cumulative effect of sustained initiatives to innovate business practices

## Slide 13: Summary
IT value is complex, multi-faceted and diverse
The project proposal is a core means for assessing value
There are many factors that can dilute value
There are steps that can be taken to improve the achievement of IT value